## Slide 1: The Scrum-Agile Approach
A modern approach for building modern software

## Slide 2: The Scrum Team and their roles
Scrum Master – Facilitator of Scrum events, Daily Scrums, and drives teams’ ability to get the tasks done through good leadership and influence (Kaczor, 2025). Think of them as the organizer who fosters a solid team environment and manages all the talent on the team.
Product Owner – The communicator between customers, the Scrum team, and executives to prioritize goals and enhance transparency. They are ultimately responsible for the product decisions (Kaczor, 2025). One of the most vital members of the Scrum Team, as Agile relies on good communication and transparency.
Developer – The one who writes the code, builds the functions and features to be tested, and implements the software. These members will be your workhorses, tackling the software challenges and scaffolding your main product.
Tester – The team member who builds test parameters for the developers using the data, feature requests, or issues they get from customer feedback or executive desires from the Product Owner. They can help find issues during development so the product gets continuous refinement throughout the life cycle.

## Slide 3: PHASES OF agile in the Software Development Lifecycle
Ideation – The product owner works with stakeholders and executives to build the idea. All product desires and goals are outlined and prioritized in this stage to protect from over-engineering and resource allocation (DiCesare, 2025). This stage is important as it defines the very concept of the product.
1
Development – Teams can then meet for their Daily Scrums to plan and begin developing the product and collaborating with each other. The main focus is on software creation and getting the main components built, making the overall framework.
2
Testing – Testing occurs throughout the sprint, after sections of the software are done. Errors and bugs can be identified, and changes or fixes can occur before the team gets too far ahead.
3
Deployment – Once all bugs are fixed, requirements are mapped, and testing is concluded, the product can ship to production for the customer to use. This stage is important for finally seeing the product in a live environment.
4
Operations – Ongoing maintenance to ensure the product stays relevant for technological advancements, bug fixes from a larger customer base, and feedback from customers. Most importantly, it’s a continuous step that keeps the hard work alive.
5

## Slide 4: Defining the waterfall method
Specifically, for the SNHU Travel Program, if we stuck to the original list-style vacations instead of a halfway through change to a slideshow, we could have better planned the features out and not spent time on some features that are now useless. The waterfall method allows you to predict the outcome better.
The waterfall method is where you plan every possible variable before you begin creating the product.
Detailed planning ensues for each phase of the project.
Each step and phase will be followed until the entire project is complete (Adobe, 2025).
The entire product relies on a lot of preparation and documenting along the way to combat errors you may face later on (Adobe, 2025).
Real World Application

## Slide 5: Waterfall, or agile?
The choice ultimately depends on your project. Smaller or stable projects will likely benefit from this method as it’s easier to plan stable variables vs changing variables.
However, larger projects that take lots of time will benefit greatly from the flexibility Agile offers.
Agile is broken into short Sprints to allow for quick creation of software or changes and adaptation for changes needed later on. (Coursera, 2025).
Technology is ever evolving, and so are the tools that customers expect. Agile allows for the implementation of new tools and customer desires as competing software emerges.
In the SNHU Travel Project we experienced large changes and a ton of customer feedback for new features. If we had planned all of this with the waterfall method, we would have had a very hard time making changes.
The commitment the waterfall method requires simply makes more work for a larger, modern product in the end.

## Slide 6
REFERENCES
Kaczor, K. (2025, April 7). Accountability, responsibility and authority in Scrum. Scrum.org. https://www.scrum.org/resources/blog/accountability-responsibility-and-authority-scrum
DiCesare, M. (2025, August 16). The 5 stages of the Agile software development lifecycle. Mendix.
https://www.mendix.com/blog/agile-software-development-lifecycle-stages/
Adobe. (2025, October 14). Agile vs. waterfall methodology in project management. Adobe Business. https://business.adobe.com/blog/basics/agile-vs-waterfall-project-management
Coursera. (2025, August 4). Agile or waterfall: Which project management approach is best? Coursera. https://www.coursera.org/articles/agile-or-waterfall